Performance Intelligence Agent Project Handoff & Build Plan CrossFit · Powerlifting · Garmin · Cycle Tracking · Claude AI

What Has Been Built All code validated against my real SugarWOD data

## Project file structure

The project lives in a folder called Performance-Intelligence-Agent with this layout:

Performance-Intelligence-Agent/

├── data/

│   └── workouts.csv          ← your SugarWOD export

├── analysis/

│   ├── __init__.py

│   ├── attendance.py         ← monthly/weekly charts, gap detection

│   ├── sentiment.py          ← keyword scoring, word frequency, vs-RX

│   ├── performance.py        ← RX rate, strength, lift heatmap, PRs

│   └── ml_models.py          ← KMeans, Isolation Forest, Linear Regression

├── loader.py                 ← single source of data loading & cleaning

├── tools.py                  ← wraps analysis as Claude agent tools

├── agent.py                  ← Claude tool-use loop (Anthropic API)

├── app.py                    ← Streamlit chat interface

├── requirements.txt

├── README.md

└── .gitignore

## What each file does

| File | Purpose |
| --- | --- |
| loader.py | Loads workouts.csv, parses dates, fills nulls, adds derived columns (is_pr, week, month, weekday). Single source of truth: for now, all other modules import from here. |
| analysis/attendance.py | Monthly bar chart, weekly trend, day-of-week frequency, RX rate by day, gap detection (rest periods > 7 days). |
| analysis/sentiment.py | Keyword scoring on workout notes (-1 negative to +1 positive), sentiment over time, word frequency, and sentiment vs RX rate correlation. |
| analysis/performance.py | RX rate over time, strength progression per lift (6 lifts), lift correlation heatmap (19 lifts), scaling ratio (actual vs prescribed weight), PR timeline. |
| analysis/ml_models.py | KMeans clustering (k=4 workout archetypes), Isolation Forest anomaly detection on strength sessions, Linear Regression PR forecasting per lift with 90-day horizon. |
| tools.py | Wraps each analysis function as a named Claude tool with a JSON schema. Contains TOOL_SCHEMAS list and run_tool() dispatcher. |
| agent.py | The Claude agent loop. Sends messages + tools to claude-sonnet, handles tool_use stop reason by executing tools and looping, returns final text when stop reason is end_turn. |
| app.py | Streamlit chat UI. Sidebar with quick-chart buttons and dataset stats. Chat input with suggested questions. Calls agent.py on each message. Maintains conversation history in session_state. |

Key Findings From My Data Validated against the initial dataset (367 real SugarWOD logged sessions)

| Metric | Finding |
| --- | --- |
| Date range | Oct 2023 → Feb 2026 (28 months) |
| Total sessions | 367 workouts logged |
| PRs | 44 personal records set |
| RX vs Scaled | 166 RX (45%) · 201 Scaled (55%) |
| Best month | October 2024 — 34 sessions |
| Rest gaps | 7 gaps over 7 days. Notable: 242-day gap Nov 2023 → Jul 2024 (back injury!) |
| Avg sentiment | +0.55 (positive). Correlation with RX rate: r = -0.16 (weak — surprising) (I am enjoying showing up more!) |
| Scaling ratio | 66.9% of prescribed weight on average. Trend: +0.047%/session (slowly improving) |
| Workout clusters | Timed Metcon (192) · Strength/Lifting (95) · Accessory/Mixed (47) · AMRAP (33) |
| Anomalies | 7 unusual strength sessions flagged by Isolation Forest (check them!) |
| PR forecast | Power Snatch ~10 days · Clean & Jerk ~31 days · Snatch ~43 days (HAHAHA) |

Known Issues & Limitations Things to fix or be aware of when reviewing the code

Scaling ratio coverage is low (62/201 sessions) The regex extracts explicit weight mentions from notes ("55 lbs") but misses implicit references. Fix: replace regex with a Claude extraction call that reads each note and returns structured weight data.

Score type parsing is incomplete best_result_raw means different things per score_type: seconds (timed), decimal rounds+reps (AMRAP), lbs (Load). Currently only Load sessions use the raw score numerically for ML. Timed and AMRAP scores need type-aware parsing before they can be trended.

No caching in Streamlit Charts re-render on every interaction. Fix: add @st.cache_data to load_sugarwod() in app.py. This is a quick one-liner fix.

PR forecasting degrades at plateaus Linear regression on running max works well while I am consistently improving. As training matures and plateaus occur, a block-aware model (fitting per training cycle) will be more accurate.

242-day gap affects trend analysis The gap is real (not a data error). Any attendance or trend chart that spans this period will show a misleading drop. Consider flagging this explicitly in chart annotations or splitting pre/post gap analysis.

Conversation history filtering in app.py The agent strips non-string content blocks (Claude tool_use blocks) before re-submitting history. Works correctly but should be stress-tested across 10+ turn conversations to ensure no message format errors.

Next Steps — Full Roadmap In priority order

## Immediate — Before Capstone Submission

| # | Task | Status |
| --- | --- | --- |
| 1 | Set up folder Performance-Intelligence-Agent with all project files | Do now |
| 2 | Push to GitHub repository (see GitHub guide section) | Do now |
| 3 | Create .env file with ANTHROPIC_API_KEY=sk-... (never commit this) | Do now |
| 4 | pip install -r requirements.txt and run streamlit run app.py | Test |
| 5 | Add @st.cache_data to load_sugarwod() in app.py | Quick fix |
| 6 | Double check/review README.md and written responses doc | Quick fix |
| 7 | Record 5–7 min walkthrough video showing all three capstone components (not happy about it) | Submit |

## Stage 2 — Add Garmin Data

Export from Garmin Connect: Activities CSV, Sleep CSV, HRV Status CSV, Menstrual Cycle CSV.

- Build analysis/garmin.py — load, normalise, tag activity type (CrossFit vs Powerlifting by Garmin activity label)

- Extend loader.py — join SugarWOD + Garmin on date into merged_df (one row per day)

- Add cycle phase tagging — map Garmin cycle export to follicular / ovulation / luteal / menstrual (update from the cycle tracker within Garmin data)

- New analysis: HRV vs performance, sleep vs strength, cycle phase vs performance, cycle phase vs sentiment

- New tools: hrv_vs_performance, sleep_vs_strength, cycle_phase_analysis, overtraining_detection

- ML upgrade: Readiness score model (logistic regression: HRV + sleep → good/bad training day)

- ML upgrade: Performance prediction (Random Forest: HRV + sleep + cycle phase + load → WOD score)

## Stage 3 — Add Powerlifting

Requires: powerlifting program PDFs + a way to log what I actually lifted each session (day 1 and day 3 are reliable).

- PDF extraction — upload program PDF to Claude, extract structured planned_powerlifting.csv (week, day, lift, sets, reps, pct_1rm)

- Actual logging — choose: Hevy/Strong app CSV export OR simple CLI tool or pick day1&3 for now (another good idea: checj Garmin powerlifting log and adjust accordingly)

- Build analysis/powerlifting.py — planned vs actual compliance, block week patterns, lift max progression

- Cross-sport analysis — powerlifting volume vs CrossFit performance next day, optimal training split for maximizing powerlifting performance and getting fitter overall (think about this)

- New tools: compliance_rate, block_week_analysis, pl_vs_crossfit_correlation

## Stage 4 — Full Agent

- Weekly automated report — save_report() tool outputs weekly_report.md every Sunday

- Proactive alerts — HRV drop threshold, PR window detection, attendance gap nudge

- Natural language full coverage — ensure the agent handles any question across all three sports

- Scheduling — cron job or Python schedule library

## Stage 5 — Future

- YOLO deadlift video app (separate project) — outputs form_score per session, feeds into merged_df as a column

- Garmin auto-pull via garminconnect Python library (unofficial API, widely used, MCP)

- Automate data extraction from SugarWOD (craw web plus user login data)

- Streamlit Cloud deployment — push to the cloud so accessible on a phone without running locally (or a local server)

GitHub Setup Guide Step-by-step from empty folder to first commit

You have already created the folder Performance-Intelligence-Agent on your machine and a matching repository on GitHub. Here is exactly what to do next.

## Step 1 — Install Git (if not already installed)

Open your terminal and check if Git is installed:

git --version

If you see a version number you are good. If not, download Git from git-scm.com and install it, then come back here.

## Step 2 — Configure Git with your identity

This only needs to be done once on your machine:

git config --global user.name "Your Name"

git config --global user.email "your@email.com"

## Step 3 — Open your project folder in the terminal

Navigate to the folder you created:

cd path/to/Performance-Intelligence-Agent

On Mac this might look like:   cd ~/Documents/Performance-Intelligence-Agent

On Windows this might look like:   cd C:\Users\YourName\Performance-Intelligence-Agent

## Step 4 — Initialise Git in the folder

git init

This creates a hidden .git folder. Your folder is now a Git repository.

## Step 5 — Connect to your GitHub repository

Copy this command and replace YOUR_USERNAME with your actual GitHub username:

git remote add origin https://github.com/YOUR_USERNAME/Performance-Intelligence-Agent.git

To check it connected correctly:

git remote -v

You should see origin listed twice (fetch and push).

## Step 6 — Add all your project files

git add .

The dot means "add everything in this folder". To check what is staged:

git status

You should see your files listed in green. You should NOT see .env or workouts.csv (they are in .gitignore).

## Step 7 — Make your first commit

git commit -m "Initial commit — Stage 1 SugarWOD analysis"

A commit is a snapshot of your project at this moment. The message in quotes describes what you did.

## Step 8 — Push to GitHub

git push -u origin main

If GitHub asks for your username and password: use your GitHub username but for the password use a Personal Access Token, not your GitHub password. To create one: GitHub → Settings → Developer Settings → Personal Access Tokens → Generate new token. Give it repo scope.

After this first push, future pushes are just:

git push

## Your everyday Git workflow going forward

Every time you make changes and want to save them to GitHub:

- Make changes to your files

- Stage the changes:   git add .

- Commit with a message:   git commit -m "What I changed"

- Push to GitHub:   git push

## Important — files that must never be committed

| File | Why |
| --- | --- |
| .env | Contains your ANTHROPIC_API_KEY. If this goes on GitHub anyone can find it and use your API credits. Already in .gitignore. |
| data/workouts.csv | Personal training data. Already in .gitignore. Share separately if needed. |

When you get stuck, paste the handoff prompt into any LLM. It contains everything needed to understand, debug, and extend this project.